# FAULTLINE

Complete End-to-End Project Audit

Architecture, connectivity, security, data model, UI behavior, and implementation status

Audit date: 3 October 2026

Repositories audited:

• Backend — C:\Users\Shadow\Desktop\faultline-backend

• Frontend — C:\Users\Shadow\Desktop\Faultline-Frontend-main\Faultline_frontend

Analysis-only review. No source files, configuration, migrations, or application code were modified.

# Executive assessment

Faultline is a substantive Kubernetes incident-diagnostics platform with a real service-oriented backend, PostgreSQL and ClickHouse persistence, asynchronous NATS processing, Redis state, JWT authentication, Stripe billing, Slack integration, Retell notification support, and a React administration interface.

The core architecture is not a mock. Authentication, cluster management, telemetry queries, incident correlation, evidence, reporting, user administration, subscriptions, and Slack configuration all contain meaningful implementations. The project is nevertheless not production-ready in its current state.

• Multiple APIs permit cross-organization or cross-project access.

• Production telemetry ingestion has no production authenticator; the available authenticator deliberately refuses production.

• Notification routing applies one environment-level organization ID to incident events from every tenant.

• Several polished UI controls and pages are static or disconnected.

• Reporting, PR remediation, voice agent management, MFA, password recovery, notification groups, and on-call scheduling are incomplete or disconnected.

• Standalone backend start commands execute existing compiled dist output, which predates current source.

• No live-infrastructure/browser test proves the full deployed workflow end to end.

# 1. Project overview

## Frontend

• React 19.2.5 with Vite 8 and React Router 7.18.

• Tailwind CSS 3.4, Recharts 3.8, and Lucide icons.

• Native fetch through a shared API client.

• React Context for authentication/entitlements and active project/cluster; local state and a custom useApiResource hook elsewhere.

• No Redux or dedicated server-state/query library.

## Backend

The backend is a TypeScript/NestJS npm-workspace monorepo with five deployable applications and shared domain packages.

| Application | Responsibility |
| --- | --- |
| API | Browser-facing REST API, authentication, RBAC, billing, administration, reporting, and telemetry queries |
| Ingestion | Receives proprietary telemetry and OTLP JSON; validates, normalizes, and publishes events |
| Processor | Detection, classification, correlation, incident lifecycle, Redis-backed state |
| Storage | ClickHouse telemetry persistence and PostgreSQL baseline refresh |
| Notification | Voice/SMS attempts, acknowledgements, Slack tickets, recovery processing |

## Data, infrastructure, and integrations

• PostgreSQL: users, organizations, clusters, assignments, incidents, evidence, reporting data, subscriptions, notifications, and integrations.

• ClickHouse: high-volume logs, metrics, and Kubernetes events.

• Redis: processing ledger, idempotency, current resource state, and rule/statistical working state.

• NATS JetStream: telemetry and incident-lifecycle transport with durable consumers and dead-letter behavior.

• External integrations: Stripe, Slack Web API, Retell voice/SMS, SMTP, Kubernetes scripts/manifests, and an optional HTTP ML classifier.

• Handwritten repositories over pg and the ClickHouse client; Zod validation rather than a full ORM.

## System communication

Kubernetes collector

-> Ingestion REST/OTLP

-> NATS telemetry.raw

+-> Storage consumer -> ClickHouse -> API telemetry queries -> React Runtime UI

+-> Processor -> Redis state + PostgreSQL incidents/evidence

-> NATS incident lifecycle -> Notification service

+-> Retell voice/SMS

+-> Slack

React UI -> /api proxy/reverse proxy -> API -> PostgreSQL/ClickHouse/scripts/providers

Development Vite rewrites /api to the API service at 127.0.0.1:3000. Production requires an equivalent same-origin reverse proxy or explicit CORS arrangement.

# 2. Module-by-module status

| Module | Purpose | Frontend | Backend/data | Access | Status |
| --- | --- | --- | --- | --- | --- |
| Marketing | Landing page and product explanation | LandingPage | None | Public | Static |
| Subscription checkout | Plan selection and Stripe checkout | Subscribe/payment pages | Billing controller/service, Stripe | Public | Mostly complete |
| Authentication | Login, current user, logout | Login/AuthContext | Auth controller/service, users | Public/authenticated | Complete with limitations |
| Password change | Replace temporary password | ChangePasswordPage | Auth service/users | Authenticated | Complete |
| Password recovery | Recover account | Link only | None | Public | Missing |
| MFA | Second-factor authentication | Dead mock page | User flag only | None active | Broken/incomplete |
| Cluster registry | View/select registered clusters | Clusters page/cards | Cluster repository | Assigned/admin | Partial |
| Onboarding/uninstall | Install or remove collector | Onboarding/modal | Child process scripts | Admin | Partial |
| Alerts | Unresolved incident monitoring | AlertsPage | Incident API/repository | Assigned cluster | Connected |
| Incident ledger | Search/filter incident history | LedgerPage | Incident API/repository | Assigned cluster | Connected |
| Incident detail/evidence | Investigation detail | IncidentDetailPage | Incidents/evidence | Assigned cluster | Connected |
| Acknowledgement | Acknowledge incident | No active UI | API/repository | Any authenticated currently | Backend only; unsafe |
| Technical report | Incident report/export | Report tab | Reporting service | Authenticated | Partial |
| Automated PR | Create remediation pull request | PRIssuancePage | None | Enterprise route | UI only |
| Runtime telemetry | Logs, metrics, events | RuntimePage | ClickHouse APIs | Pro/assigned | Connected |
| Baselines | Statistical baselines | None | Baseline APIs/repository | Feature gated | Backend only |
| Analytics | Trends and summaries | ReportingPage | Reporting APIs | Pro | Connected but unscoped |
| Team/RBAC | Users, status, cluster access | TeamPage | Admin user APIs | Admin + Pro | Connected; non-atomic |
| Slack configuration | Bot and channel routing | IntegrationsPage | Slack APIs/repository | Admin + Pro | Connected |
| Slack incident ticket | Open/update ticket | Incident detail | Notification worker/Slack | Authenticated | Partial; unsafe scope |
| Voice agent | Display notification contacts | VoiceAgentPage | Contacts/Retell worker | Pro | Partial |
| Notification groups | Recipient groups | None | CRUD API/repository | Pro | Backend only |
| On-call schedules | Shifts and overrides | None | CRUD API/repository | Pro | Backend only/disconnected |
| Audit log | Administrative audit history | Dead page | Audit API/table | Admin | Backend only; unsafe tenancy |
| Ingestion | Receive telemetry | None | Ingestion service/NATS | Agent token | Development only |
| Detection/correlation | Create incident lifecycle | Indirect | Processor/Redis/Postgres | Internal | Implemented |
| Storage | Persist telemetry | Indirect | Storage/ClickHouse | Internal | Implemented |
| Settings | User preferences | Dead page | None | Unrouted | Static/dead |

# 3. Frontend audit and interaction matrix

| Page | UI element | Expected action | Actual action | Backend? | Status |
| --- | --- | --- | --- | --- | --- |
| Landing | Product cards/examples | Explain product | Hardcoded marketing arrays | No | Static |
| Landing | Subscribe/login CTAs | Navigate | Routes correctly | N/A | Functional |
| Landing | Documentation links | Open docs | Mostly in-page anchors | No | Misleading |
| Subscribe | Plan cards | Select plan | Local selection using API plans | Yes | Connected |
| Subscribe | Checkout form | Purchase | Validates, posts, redirects to Stripe | Yes | Connected |
| Payment success | Status | Confirm payment | One status lookup; no provisioning poll | Yes | Partial |
| Login | Credentials form | Authenticate | Calls login and stores JWT in sessionStorage | Yes | Connected |
| Login | Remember me | Persist login | Value ignored | No | Non-functional |
| Login | Forgot password | Reset password | No handler/API | No | Non-functional |
| Change password | Password form | Replace password | API call returns new token | Yes | Connected |
| Clusters | Refresh | Reload status | Refetches cluster/readiness data | Yes | Connected |
| Clusters | Cluster card/actions | Select/manage/view logs | Sets context and navigates | Yes | Connected |
| Clusters | Uninstall | Remove installation | Typed confirmation; starts/polls backend job | Yes | Partial |
| Onboarding | Cluster form | Install collector | Starts/polls child-process job | Yes | Partial |
| Alerts | Severity cards | Filter incidents | Local filter over API results | Yes | Connected |
| Ledger | Status/severity filters | Filter incidents | Sent to backend | Yes | Connected |
| Ledger | Search | Search records | Filters currently loaded rows | Indirect | Partial |
| Incident | Tabs | Change section | Local UI state | No | Functional |
| Incident | Evidence | Show evidence | Evidence API | Yes | Connected |
| Incident | Report/export | Generate report | Reporting API/PDF/JSON | Yes | Partial |
| Incident | Slack ticket | Create ticket | Queues and polls ticket | Yes | Connected; unsafe authorization |
| PR issuance | Remediation PR | Create PR | Informational text only | No | UI only |
| Integrations | Slack form | Configure bot | Creates/updates encrypted config | Yes | Connected |
| Integrations | Channel mapping | Route alerts | Persists per-cluster mapping | Yes | Connected |
| Runtime | Filters/charts | Query and visualize | ClickHouse API plus local grouping | Yes | Connected |
| Runtime | Pause | Stop refresh | Stops polling | No | Functional |
| Runtime | Search | Search telemetry | Only searches fetched caps | Indirect | Partial |
| Reporting | Date ranges/charts | Show analytics | Refetches real aggregate data | Yes | Connected; unscoped |
| Voice Agent | Contacts/status | Inspect notification setup | Read-only contacts; no calling controls | Yes | Partial |
| Team | Create/edit/disable | Manage users | Multiple sequential API calls | Yes | Connected; non-atomic |
| Team | Cluster access | Assign projects | Assignment APIs | Yes | Connected |
| Sidebar | Role/plan navigation | Navigate | Context-driven menu | Indirect | Functional |
| Sidebar | Sign out | End session | Calls logout then clears session | Yes | Connected |
| Top bar | Global search | Search application | No handler | No | Placeholder |
| Top bar | Bell/help | Open notification/help | No handlers; dot is static | No | Placeholder |

## Unrouted and dead frontend functionality

• DashboardPage makes real calls, but /dashboard redirects to /clusters.

• IncidentsListPage is superseded by LedgerPage; /incidents redirects.

• AdminUsersPage and AdminAuditPage are unrouted and import missing listProjects/listAuditLog API exports.

• MFAPage accepts any six digits and stores local state; it is not part of active authentication.

• SettingsPage contains local-only switches and a fixed timezone.

• SubscriptionPage contains hardcoded plans, usage, Visa 4242, date, and success notifications.

• Older MainLayout, header/sidebar, and user-management implementations are unused and include mock people/actions.

• Several feature wrappers only re-export pages for the obsolete layout.

# 4. Frontend-to-backend connection audit

| Frontend | Function | Endpoint | Backend chain | Assessment |
| --- | --- | --- | --- | --- |
| Login | login | POST /auth/login | AuthController -> AuthService -> users/password -> JWT | Complete |
| Auth bootstrap | getCurrentUser | GET /auth/me | AuthController -> refreshed principal | Complete |
| Logout | logout | POST /auth/logout | Audit write; frontend clears token | Partial: no revocation |
| Change password | changePassword | POST /auth/change-password | AuthService -> users -> replacement JWT | Complete |
| Subscribe | plans/checkout | GET plans; POST checkout | BillingController -> Stripe | Complete when enabled |
| Payment return | checkoutStatus | GET /billing/checkout/status | Stripe lookup | One-shot |
| Auth/menus | entitlements | GET /billing/entitlements | BillingService -> subscriptions | Complete |
| Clusters | listClusters | GET /clusters | ClustersController -> ClusterRepository | Complete |
| Clusters | readiness/info | GET /health/ready; /system/info | Health/system services | Complete |
| Onboarding | start/poll | /cluster-onboarding | Controller -> child process -> repository | Partial |
| Team | user CRUD | /admin/users | AdminUsersController -> services/repositories | Tenant gaps |
| Team | assignments | PUT/DELETE user projects | UserService -> ProjectUserRepository | Target-org gap |
| Alerts/Ledger | listIncidents | GET /incidents | IncidentsController -> repository | Complete |
| Incident | details/evidence | GET incident/evidence | Controllers -> repositories | Complete |
| Incident report | get/export | GET /reports/incidents/:id[/export] | ReportingService -> repositories/serializer | Scope/feature gap |
| Incident Slack | get/create ticket | incident external-tickets/slack | NATS -> notification -> Slack | Scope/feature gap |
| Runtime | logs/metrics/events | GET /telemetry/* | TelemetryController -> ClickHouse | Complete |
| Reporting | analytics/trends/summary | /analytics and /reports | Reporting repositories | Global tenant scope |
| Integrations | Slack config/mapping | /integrations/slack; cluster mapping | Encrypted repository/Slack | Complete |
| Voice/Team | contacts | /contacts | ContactsController -> notification repository | Unscoped |

No active frontend request was found whose URL and HTTP method have no backend route. The important mismatches are missing scope checks, inconsistent feature guards, unused backend surfaces, and broken imports in dead frontend pages.

# 5. Backend endpoint audit

| Method | Route(s) | Purpose | Auth/RBAC | Data/service | Frontend/status |
| --- | --- | --- | --- | --- | --- |
| GET | /health; /health/ready | Liveness/readiness | Public | Process/dependency probes | Ready used |
| POST | /auth/login | Login | Public | Users/JWT/audit | Used |
| POST; GET; POST | /auth/logout; /auth/me; /auth/change-password | Session/account actions | Authenticated | Users/audit/JWT | Used |
| GET; POST | /billing/plans; /billing/checkout | Catalog/checkout | Public, conditional | Stripe/subscriptions | Used |
| POST; GET | /billing/webhook; /billing/checkout/status | Provision/status | Signed webhook/public status | Stripe/DB/email | Provider/used |
| GET | /billing/entitlements | Plan/features | Authenticated | Subscriptions | Used |
| GET | /system/info | Runtime info | Authenticated | Configuration | Used |
| GET | /clusters and /projects | List assigned clusters | Authenticated | Clusters/assignments | Clusters used |
| GET; POST | /clusters/:id; /clusters | Read/create | Assigned/admin | Clusters | Unused directly |
| PATCH; DELETE | /clusters/:id | Modify/delete | Admin | Clusters | Unsafe org scope |
| POST; GET | /cluster-onboarding; /cluster-onboarding/:id | Start/poll installation | Admin + entitlement | In-memory job/child process | Used |
| DELETE | /cluster-onboarding/clusters/:id | Uninstall | Admin | Child process | Used |
| GET; PATCH | /clusters/:id/slack-channels; slack-mapping | Slack routing | Admin + feature | Slack/clusters | Used |
| GET; POST; DELETE | /clusters/:id/sres | SRE assignments | Admin + voice | Assignments | Unused |
| GET; POST; PATCH | /admin/users | List/create/update users | Admin + team | Users/audit | Used; tenant gaps |
| PUT; DELETE | /admin/users/:id/projects/:projectId | Assign/unassign | Admin + team | Project users | Used; tenant gap |
| GET | /admin/audit | Audit history | Admin | Audit log | Unused; global |
| GET | /incidents; /incidents/:id; /evidence | Incident views | Assigned project | Incident/evidence tables | Used |
| POST | /incidents/:id/acknowledge | Acknowledge | Authenticated only | Ack/state | Unused; unsafe |
| GET | /incidents/:id/communications; notification-state; notification-attempts | Delivery history | Authenticated only | Notification tables | Unused; unsafe |
| GET; POST | /incidents/:id/external-tickets/slack | Ticket state/request | Authenticated only | NATS/Slack/tickets | Used; unsafe |
| GET | /reports/incidents/:id; /export | Report/export | Authenticated only | Reports/incidents | Used; unsafe |
| GET | /analytics/incidents; /trends; /reports/system-summary | Analytics | Reporting feature | Postgres/health | Used; global |
| GET | /telemetry/logs; metrics; kubernetes-events | Telemetry queries | Feature + assignment | ClickHouse | Used |
| GET | /resources/:id/timeline; /baselines | Timeline/baselines | Feature gated | ClickHouse/Postgres | Unused |
| POST; GET; PATCH | /contacts | Contact management | Voice feature | Contacts | Used; unscoped |
| POST; GET | /notification-groups | Group management | Voice feature | Groups | Unused; unscoped |
| POST; GET; PATCH | /on-call/schedules and child routes | Schedules/shifts/overrides/current | Voice feature | On-call tables | Unused; unscoped |
| GET; POST; PATCH | /integrations/slack | Slack configuration | Admin + integrations | Encrypted Slack config | Used |

## Ingestion endpoints

• POST /v1/telemetry/logs

• POST /v1/telemetry/metrics

• POST /v1/telemetry/kubernetes-events

• POST /v1/otlp/logs

• POST /v1/otlp/metrics

• GET /v1/otlp/diagnostics

• GET /health and GET /health/ready

The write endpoints validate and normalize batches, then publish to NATS. OTLP is JSON-only and bounded per request. Development authentication is a shared bearer token plus a caller-supplied cluster ID; the implementation rejects production operation because no production authenticator exists.

# 6. Database audit

| Entity/table | Key structure/fields | Feature |
| --- | --- | --- |
| organizations | Organization identity/timestamps | Tenant parent |
| users | UUID PK, organization FK, global email/username uniqueness, role/status, password hash, MFA/must-change | Authentication/admin |
| project_users | Composite user/project assignment | Authorization |
| clusters | Text PK, organization FK, Kubernetes metadata/selectors, Slack mapping | Cluster registry |
| cluster_sre_assignments | Cluster/user relation with validation trigger | Direct recipients |
| incidents | UUID PK, cluster FK, correlation key, classification, severity/status/confidence, resource/aggregate JSONB | Core incident |
| incident_affected_resources | Composite incident/resource key | Context |
| incident_anomalies | Anomaly ID and evidence metadata | Detection |
| incident_evidence | Incident/evidence composite relation | Detail/reporting |
| incident_timeline | Timeline row PK and incident relation | History |
| metric_baselines | Composite resource/metric/window/season key and statistics JSON | Detection |
| log_classifications | Classification result and metadata | Processor |
| log_pattern_aggregates | Pattern counters/windows | Processor |
| notification_contacts | Organization, optional user link, phone/SMS/status | Voice/team |
| notification_groups | Organization and JSON membership/routing | Disconnected |
| notification_attempts | Incident/contact/channel/outcome | Delivery audit |
| incident_acknowledgements | Incident, actor, time/source | Acknowledgement |
| incident_communications | Incident delivery records | Appears legacy/unwritten |
| incident_notification_states | Current escalation/delivery state | Worker |
| on_call_schedules/shifts/overrides | Organization, schedule relations, constrained time ranges | Backend only |
| external_tickets | Unique incident/provider mapping | Slack |
| slack_integrations | Organization PK, encrypted token/config | Slack |
| subscriptions | Organization plan/status/provider | Billing |
| processed_payment_events | Webhook idempotency | Stripe |
| audit_log | Append-only administrative events; no organization column | Security audit |
| schema_migrations | Applied migration tracking | Migration engine |

## Database findings

• clusters.name was backfilled but is not ultimately constrained NOT NULL.

• User email and username uniqueness is global rather than organization-scoped.

• audit_log lacks organization_id, preventing safe tenant filtering.

• Several notification/history tables use text incident IDs without strong incident foreign keys.

• On-call schedules and notification groups are not consulted by the active recipient resolver.

• incident_communications has a read API but no evident current write path.

• Earlier escalation-policy/execution tables were created and later dropped.

ClickHouse uses three ReplacingMergeTree telemetry tables for logs, metrics, and Kubernetes events, with date partitions, compound ordering, and configurable TTLs. Redis holds processing/idempotency and detection working state.

# 7. Authentication and authorization

## Authentication flow

Provisioned user -> POST /auth/login -> password verification -> signed JWT

-> sessionStorage -> Authorization: Bearer token -> global JWT guard

-> user/status/assignments reloaded from PostgreSQL -> role/feature/project guards

• Passwords are hashed and compared server-side; plaintext passwords are not stored.

• The default JWT lifetime is approximately one hour.

• Logout records an audit event and clears the frontend token but does not revoke it.

• Accounts are created by administrators or Stripe provisioning; there is no public conventional registration form.

• There is no password-reset workflow.

• The MFA flag exists, but no active challenge provider exists. Requiring MFA can yield an unavailable/not-implemented login result.

| Role | Intended access | Backend permissions |
| --- | --- | --- |
| Admin | Clusters, onboarding, incidents, integrations, reporting, voice, team | Broad management plus project/incident permissions |
| On-site engineer | Assigned clusters, alerts, incidents, plan-enabled runtime/reporting | Project view, incident view, remediation action |

## Authorization gaps

• Incident report and export do not verify project assignment.

• Slack ticket GET/POST does not verify project assignment.

• Incident acknowledgement has no project or role check.

• Incident communication/state/attempt endpoints have no project check.

• Analytics aggregate incidents across every organization.

• Contacts, notification groups, and on-call APIs lack organization scoping.

• Admin user listing is global, and user updates do not validate organization ownership.

• Assignment checks validate actor access to the project but not the target user's organization.

• The audit endpoint exposes a global trail because audit rows have no organization dimension.

• Cluster update/delete repository calls use ID without organization qualification.

• Per-incident reports lack the reporting entitlement guard, and Slack tickets lack the integrations entitlement guard.

# 8. Major workflow assessment

| Workflow | Chain | Status | Stopping point/risk |
| --- | --- | --- | --- |
| Login | Form -> auth API -> password check -> JWT -> sessionStorage -> protected route | Fully connected | Remember-me/reset/revocation absent |
| Telemetry to incident | Collector -> ingestion -> NATS -> processor -> Redis/Postgres -> incident API | Implemented in code | Production auth/live integration unverified |
| Incident notification | Lifecycle NATS -> resolver -> Retell/Slack -> attempts/state | Partial | Single organization config; Retell not configured |
| Cluster onboarding | Form -> API -> in-memory job -> child script -> DB -> polling | Partial | Lost on restart; global serialization |
| User creation | Create user -> contact -> assignments -> refresh | Partial | No transaction/rollback |
| Incident report | Incident/evidence -> report builder -> UI/PDF/JSON | Partial | Optional providers absent; unsafe scope |
| Automated PR | Enterprise page | Stops at UI | No provider/API/patch/PR service |
| Subscription | Plan -> Stripe -> webhook -> provisioning -> email/status | Mostly complete | Return page does not poll provisioning |

# 9. Static, mock, and hardcoded data

| Area | Static/mock/hardcoded behavior | Required real source |
| --- | --- | --- |
| Landing page | Product metrics, classifications, pipeline/evidence examples | Real demo/marketing source |
| TopBar | Notification dot, search, help controls | Notification/search/help services |
| Login | Remember-me and forgot-password presentation | Session/reset workflows |
| PR issuance | Informational enterprise page | Repository and PR APIs |
| Settings | Local switches and fixed timezone | Preference API |
| Subscription page | Plans, usage, Visa 4242, renewal date, toasts | Billing portal/API |
| MFA page | Any six digits accepted | Real challenge provider |
| Old user management | Fake people, pagination, and buttons | Real API or removal |
| Voice Agent | Operational-looking status presentation | Provider health/call controls |
| Report sections | Empty optional provider sections | Code/remediation/health providers |
| Ingestion | Shared development agent token | Per-cluster production credentials |
| Notification worker | One environment organization ID | Incident-derived organization |

# 10. UI/UX audit

## Strengths

• Major data pages generally provide loading, error, empty, retry, and stale-data states.

• Cluster removal uses typed confirmation.

• Forms generally include labels and inline validation.

• Administrative changes produce success/error toasts.

• Incident and telemetry displays are coherent and information-dense.

• Navigation adapts to role and plan in the normal route flow.

## Weaknesses

• Fixed desktop sidebar, fixed two-column cluster grid, and several tables lack a complete mobile strategy.

• Tables generally lack pagination; runtime search only covers capped fetched records.

• Top-bar search, notification, and help controls are non-functional.

• The active-project selection can become stale after removal or reassignment.

• Direct navigation to integrations can render before backend role denial because the frontend route lacks a role guard.

• System-health wording suggests all services although the data primarily reflects the API and stored incidents.

• Voice Agent can look operational even when no provider credentials are configured.

• The payment-success screen may run before asynchronous provisioning completes.

• Dead Settings, Subscription, MFA, and older administration screens increase maintenance ambiguity.

# 11. Error handling

## Frontend

• Shared API errors, timeouts, global 401 handling, reusable loading/error/empty UI, and retry paths are present.

• Entitlement lookup failure leaves the frontend permissive; backend guards remain the real boundary.

• Remote logout failure is intentionally ignored.

• Some polling/refetch failures, particularly Slack ticket polling, are swallowed.

• Cached identity can remain visible through an auth-bootstrap network failure even though later APIs remain protected.

• Multi-step Team operations can fail after earlier writes have committed.

## Backend

• Major boundaries use request validation, guards, signed webhooks, billing idempotency, and NATS retry/dead-letter behavior.

• Some repository/provider errors become generic HTTP 500 responses.

• Onboarding jobs cannot recover after API restart.

• Provider failure is recorded but does not form a complete configurable retry/escalation policy.

• Missing tenancy checks prevent correct 403 behavior on several sensitive routes.

# 12. Dead, duplicate, and suspicious code

• DashboardPage is unreachable because /dashboard redirects to /clusters.

• IncidentsListPage is superseded by the ledger.

• AdminUsersPage and AdminAuditPage are unreachable and import missing frontend API functions.

• MFAPage, SettingsPage, and SubscriptionPage are static and unrouted.

• The older MainLayout, header/sidebar, and user-management implementations are unused.

• api/window.js and several generated/default assets appear unused.

• The Kubernetes shared package is primarily a type contract rather than an active runtime module.

• /projects duplicates /clusters; the frontend uses /clusters.

• Notification groups and on-call schedules are exposed and persisted but not used by delivery routing.

• incident_communications appears readable but unwritten by the current path.

• Existing frontend build-output.txt reflects an older obsolete-layout failure and is stale evidence.

# 13. Feature connectivity matrix

| Feature | UI | Backend | DB | API | Real data | RBAC | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Authentication | Yes | Yes | Yes | Yes | Yes | Partial | Mostly complete |
| Password reset | Link | No | No | No | No | No | Missing |
| MFA | Dead mock | Partial | Flag only | No | No | No | Broken |
| Subscription checkout | Yes | Yes | Yes | Yes | Yes | Entitlements | Complete/conditional |
| Cluster registry | Yes | Yes | Yes | Yes | Yes | Partial | Partial |
| Onboarding/uninstall | Yes | Yes | Yes | Yes | Yes | Admin | Partial |
| Incident ledger/detail | Yes | Yes | Yes | Yes | Yes | Yes | Complete |
| Evidence | Yes | Yes | Yes | Yes | Yes | Yes | Complete |
| Incident reports | Yes | Yes | Yes | Yes | Yes | Missing checks | Partial |
| Runtime telemetry | Yes | Yes | ClickHouse | Yes | Yes | Yes | Complete in code |
| Baselines | No | Yes | Yes | Backend | Yes | Feature | Backend only |
| Analytics | Yes | Yes | Yes | Yes | Yes | Unsafe tenancy | Broken scope |
| Slack configuration | Yes | Yes | Yes | Yes | Yes | Admin | Complete |
| Slack incident tickets | Yes | Yes | Yes | Yes | Yes | Unsafe | Partial |
| Team management | Yes | Yes | Yes | Yes | Yes | Tenant gaps | Partial |
| Voice/SMS | Read-only | Yes | Yes | Worker | Config-dependent | Partial | Partial |
| Notification groups | No | Yes | Yes | No frontend | Yes | Unsafe | Backend only |
| On-call | No | Yes | Yes | No frontend | Yes | Unsafe | Disconnected |
| PR remediation | Yes | No | No | No | No | Route only | UI only |
| Audit log | Dead page | Yes | Yes | No active UI | Yes | Unsafe | Backend only |
| Ingestion | No | Yes | NATS | Collector | Yes | Dev only | Production blocked |
| Detection/correlation | Indirect | Yes | Redis/Postgres | Internal | Yes | Internal | Implemented |
| Settings | Dead | No | No | No | No | No | Static/dead |

# 14. Consolidated issues

| Severity | Issue | Module | Current behavior | Required behavior |
| --- | --- | --- | --- | --- |
| Critical | Cross-project incident reports | Reports | Known UUID permits report/export without assignment check | Enforce organization/project access |
| Critical | Cross-project Slack tickets | External tickets | Ticket lookup/request lacks incident scope | Verify assignment and entitlement |
| Critical | Cross-tenant administration | Users/audit | Global users, mutations, and audit visibility | Organization-qualified data access |
| Critical | Unscoped notification management | Contacts/groups/on-call | Pro user can address records globally | Bind operations to principal organization/role |
| Critical | Production ingestion unavailable | Ingestion auth | Development token; production rejected | Per-cluster production identity |
| Critical | Wrong-tenant notification risk | Notification consumer | One environment organization applied to all events | Resolve tenant from incident/cluster |
| High | Cluster mutation tenancy gap | Clusters | Update/delete by globally known ID | Organization-scoped mutation |
| High | Unprotected incident operations | Ack/history/state | Authenticated users can address unrelated IDs | Project and permission checks |
| High | Global analytics | Reporting | Aggregates all organizations | Organization/project filtering |
| High | Reporting entitlement bypass | Incident reports | Per-incident report lacks feature guard | Consistent reporting guard |
| High | Slack entitlement bypass | Ticket request | Creation lacks integrations feature guard | Feature and role policy |
| High | Stale compiled runtime | Build/start scripts | Standalone starts use older dist | Build/integrity gate |
| High | Non-atomic provisioning | Team/admin | Partial user/contact/assignment commits | Transaction or compensation |
| High | Ephemeral onboarding jobs | Onboarding | Jobs vanish on restart | Persistent queue/state |
| Medium | Global onboarding lock | Onboarding | One job blocks every organization | Tenant/cluster concurrency |
| Medium | Notification env mismatch | Configuration | HIGH_ESCALATION set; code reads HIGH_SEVERITY | One documented name |
| Medium | On-call/groups disconnected | Notification | CRUD not used by resolver | Integrate or deprecate |
| Medium | MFA incomplete | Authentication | Flag without challenge | Provider-backed flow |
| Medium | JWT logout no revocation | Authentication | Token remains valid to expiry | Revocation/version strategy |
| Medium | No password reset | Authentication | Dead link | Reset-token workflow |
| Medium | PR remediation absent | Enterprise PR | UI without backend | Repository/remediation integration |
| Medium | Limited search/pagination | Runtime/ledger | Searches capped loaded rows | Server search and cursors |
| Medium | Mobile layout gaps | Frontend layout | Desktop-fixed navigation/tables | Responsive design |
| Low | Top-bar placeholders | TopBar | Controls do nothing | Implement or disable |
| Low | Remember-me ignored | Login | Checkbox has no effect | Implement or remove |
| Low | Stale project selection | ProjectContext | Removed assignment may remain selected | Reconcile with access list |
| Low | Dead/static screens | Frontend | Misleading maintenance surface | Integrate or retire |

# 15. Final project assessment

## Fully implemented in code

• Local login and current-user retrieval.

• Forced password change.

• Cluster listing and assigned-cluster incident list/detail/evidence.

• ClickHouse-backed runtime telemetry queries and charts.

• Slack integration configuration and Stripe checkout/webhook persistence.

• Core ingestion, processing, storage, and incident persistence architecture.

## Partially implemented

• Cluster onboarding/uninstall, technical reporting/export, team provisioning, voice/SMS notifications, system summary, external Slack tickets, subscription-return handling, MFA, and tenant authorization.

## Static/mock or UI only

• Landing examples, top-bar indicator, dead Settings/Subscription/MFA screens, old user-management content, automated PR issuance, forgot-password, remember-me, global search/help/notification controls.

## Backend only

• Baselines, resource timeline, notification groups, on-call schedules, acknowledgement/history APIs, audit log, direct cluster-SRE APIs, and OTLP diagnostics.

## Broken/disconnected or missing

• Production telemetry authentication and multi-tenant notification tenant resolution.

• Organization-safe contact/on-call/audit/reporting access.

• Dead admin pages with missing API imports.

• On-call/group configuration versus actual recipient routing.

• Password recovery, real MFA, production collector credentials, PR automation, transactional team provisioning, persistent onboarding jobs, and comprehensive mobile/pagination behavior.

## Dead/unused

• Old layout/navigation and user-management implementations, dashboard/legacy incident pages, static settings/subscription pages, unused helpers/assets, and legacy incident communication/escalation portions.

# 16. Verification and limitations

• Frontend test result: 88 of 88 passed.

• Frontend tests are unit/component/contract oriented; they are not browser tests against live services.

• Selected backend tests against existing compiled packages: 164 passed and 6 failed out of 170.

• Failures concerned incident-correlation expectations, one reporting snapshot expectation, and Slack timeline/notification behavior.

• Compiled dist artifacts predate current source, so these failures cannot safely be classified as current-source defects. They do prove that the present compiled runtime and current tests are inconsistent.

• A rebuild was not performed because the audit was explicitly analysis-only and rebuilding would alter generated artifacts.

• PostgreSQL, ClickHouse, Redis, NATS, Stripe, Slack, Retell, Kubernetes, SMTP, and the complete browser workflow were not exercised as a live deployment.

• Production integration behavior is therefore unverified beyond source/configuration tracing.

## Overall conclusion

Faultline has a genuine and broad backend foundation with several working UI-to-database paths. Its largest remaining risk is security and tenancy correctness: routes that appear protected because the UI hides them are not consistently constrained by organization, project assignment, role, or subscription at the backend boundary.